## Slide 1
Applied Data Science
95-852
Fall 2017 (Distance)
Dan Houli, Andrew Charland, Jayakumar Jayakrishnan, Jason Popowski
Project Team DAJJ
Weekly Progress

## Slide 2: Week 1 - 2
Formed Team
Scheduled weekly cadence of team meeting (Mondays 8pm ET)
Discussed, debated, and selected team project goal and scope
Documented Project Proposal

## Slide 3: Week 3
Began ‘Story Board’ list of user stories to represent Agile methodology of breaking down project scope into manageable chunks of work.
Demonstrated R Shiny package capabilities
Created first R function to subset data by user-selected parameters (Genre, Rating)